# 🚀 NEUROFORGE: The Pitch

## What is it in simple terms?

Right now, if a company wants to build an AI (like an image recognizer), a human engineer has to sit down and manually guess the best way to build it. They try hundreds of different structures, which takes weeks of expensive trial and error.

NEUROFORGE is an AI that builds other AIs. It acts as an automated laboratory. You give it a task, and it automatically tests, mutates, and evolves different network designs until it finds the absolute perfect one.

Importantly, it doesn’t just look for the “smartest” AI—it looks for the most efficient AI. It finds the perfect balance between high accuracy, small file size, and fast speed so the resulting AI can run on everyday devices like smartphones or smart cameras without draining the battery.

## How are we going to build it?

We are writing the system in Python, using a popular deep learning engine called PyTorch. The system works in a continuous 4-step loop: 1. The Builder: Creates random candidate AI designs from scratch. 2. The Trainer: Quickly gives each candidate a short test to see if it has potential. 3. The Judge: Scores the candidates based on how smart they are AND how fast they are. 4. The Evolver: Takes the winning candidates, mixes their “genes” (code) together, and creates an even stronger next generation.

## What database/dataset are we using?

Instead of a traditional SQL database, our AI needs a training dataset to learn from.

We are using a famous, publicly available dataset called CIFAR-10. * What is it? It is a collection of 60,000 small color images broken down into 10 categories (e.g., dogs, cats, cars, airplanes, horses). * Why this one? It is small enough that our system can quickly train and test hundreds of different AI designs without needing massive supercomputers, but complex enough to prove that our “Evolver” actually works in the real world.

# 🗺️ Clean Project Roadmap

Here is a clean, structured timeline for how we will execute this over 16 weeks.

| Phase | Timeline | Core Focus | What We Actually Do |
| --- | --- | --- | --- |
| Phase 1: Setup | Weeks 1-3 | Foundation & Data | We download the CIFAR-10 image database, get our Python/PyTorch environment running, and build a basic, manual AI to act as our baseline score. |
| Phase 2: Building | Weeks 4-9 | The Automated Loop | We build the code that automatically generates random AI structures and runs them through the fast “Proxy Trainer” to see if they work. |
| Phase 3: Evolution | Weeks 10-14 | Natural Selection | This is the magic part. We write the evolutionary algorithms that take the best AIs, mutate them, and track the perfect balance between speed and accuracy. |
| Phase 4: Wrap-up | Weeks 15-16 | Final Results | We take our absolute best AI discovered by the system, run a final rigorous test on it, and compile our final report and presentation. |